♟

ChessMentor AI

Product Requirements Document

Solo Developer  •  Resume Portfolio Project  •  100% Free Stack

| Product Name | ChessMentor AI — AI-Powered Chess Coach |
| --- | --- |

| Document Type | Product Requirements Document (PRD v2.0) |
| --- | --- |

| Date | May 2025 |
| --- | --- |

| Status | Draft |
| --- | --- |

| Developer | Solo — Backend-focused Python Developer |
| --- | --- |

| Target Users | Intermediate & Club-level Chess Players (ELO 1000–1800) |
| --- | --- |

| Platform | REST API + Web Application |
| --- | --- |

| Hosting | GCP-first (Cloud Run, Firebase Hosting, Cloud Storage) — $0 cost |
| --- | --- |

| Goal | Production-grade portfolio project showcasing GenAI + backend engineering |
| --- | --- |

# 1. Executive Summary

ChessMentor AI is a solo-built, full-stack AI coaching platform for intermediate chess players. The project exists for two audiences: chess players who want personalized post-game feedback, and future employers who want evidence of GenAI engineering, backend system design, and cloud deployment skills.

Players upload a PGN game file and receive a structured coaching report within 60 seconds — explaining mistakes in plain English, backed by Stockfish engine evaluation and chess theory retrieved via a RAG pipeline.

Resume Headline This Project Earns: • Built an end-to-end AI coaching platform with async job queues (GCP Pub/Sub + Cloud Run workers), RAG pipeline (Qdrant + LangChain), Stockfish chess engine integration, and LLM coaching reports via Gemini API • Deployed on GCP Cloud Run with Firebase Hosting, Docker containers, and GitHub Actions CI/CD • Achieved sub-60s analysis turnaround on a $0/month infrastructure budget

## Core Problem

- Intermediate players (ELO 1000–1800) plateau because they can't afford personal coaching ($50–$200/hr).

- Existing tools like Stockfish give cold engine lines — numbers with no explanation of WHY a move is bad.

- There is no affordable, always-available, plain-English coaching tool for club players.

## The Solution

- Upload any PGN game file via the web app or API.

- Stockfish evaluates every position. The RAG pipeline retrieves relevant chess theory. The LLM synthesizes a human-readable coaching report.

- Reports arrive in under 60 seconds — like a grandmaster coach who never sleeps.

# 2. Tech Stack (100% Free)

Every service below has a free tier sufficient for a resume/demo-scale project. No credit card charges expected.

## 2.1 Frontend

| Technology | Purpose | Free Tier |
| --- | --- | --- |
| React + Vite + TypeScript | Web application UI | Open source — free forever |
| TailwindCSS | Styling and layout | Open source — free forever |
| chessboard.js + chess.js | Interactive board viewer | Open source — free forever |
| Firebase Hosting (GCP) | Frontend deployment + CDN | 10 GB/month, 125k req/day free |

## 2.2 Backend & API

| Technology | Purpose | Free Tier |
| --- | --- | --- |
| FastAPI (Python) | REST API framework | Open source — free forever |
| GCP Cloud Run | Backend container hosting | 2 million requests/month free |
| GCP Pub/Sub | Async event-driven job queue | Low-volume demo usage typically stays near $0 |
| Cloud Run Worker | Consumes Pub/Sub messages and processes analysis jobs | Pay only for usage |
| JWT + OAuth2 (FastAPI) | Authentication | Library — free forever |

## 2.3 AI & Chess Engine Layer

| Technology | Purpose | Free Tier |
| --- | --- | --- |
| Stockfish 16 | Chess position evaluation | Open source — free forever |
| python-chess | PGN parsing + board logic | Open source — free forever |
| LangChain | RAG pipeline orchestration | Open source — free forever |
| Qdrant Cloud | Vector DB for chess theory | 1 GB cluster free forever |
| Google Gemini 1.5 Flash | LLM coaching report generation | 1M tokens/day, 15 RPM free |

## 2.4 Storage & Database

| Technology | Purpose | Free Tier |
| --- | --- | --- |
| Neon DB | PostgreSQL (users, games, reports) | 0.5 GB storage, 10 projects free |
| GCP Cloud Storage | PGN files + PDF reports | 5 GB storage free forever |
| Qdrant Cloud | Chess theory embeddings | Included above |

## 2.5 DevOps & Observability

| Technology | Purpose | Free Tier |
| --- | --- | --- |
| Docker + docker-compose | Containerization (local dev) | Open source — free forever |
| GCP Artifact Registry | Docker image storage | 0.5 GB free |
| GCP Cloud Build | CI build pipeline | 120 build-minutes/day free |
| GitHub Actions | CI/CD orchestration | 2,000 minutes/month free |
| Langfuse | LLM call tracing + observability | Hobby plan free forever |

GCP Services Used (All Free Tier): • Cloud Run — backend API hosting (2M req/month free) • Firebase Hosting — React frontend (10 GB/month free) • Cloud Storage — file storage (5 GB free forever) • Cloud Build — Docker build pipeline (120 min/day free) • Artifact Registry — Docker image store (0.5 GB free) • New GCP accounts also get $300 free credits for 90 days as a safety buffer

# 3. Goals & Success Metrics

## 3.1 Portfolio Goals (Primary)

- Ship a live, publicly accessible demo URL that can be shared with recruiters.

- Write a clean GitHub repo with README, architecture diagram, and setup instructions.

- Demonstrate async backend architecture, RAG pipeline, and LLM integration in a real product.

- Complete the project within 8–10 weeks of solo development.

## 3.2 Product Goals (Secondary)

- Deliver coaching reports within 60 seconds of PGN upload.

- Support standard PGN files exported from Lichess, Chess.com, and ChessBase.

- Handle up to 10 concurrent analysis jobs without failure.

- Maintain 99% uptime on the Cloud Run deployment.

## 3.3 KPIs

| Metric | Target | Why It Matters |
| --- | --- | --- |
| Analysis turnaround time | < 60 seconds | Core product promise; shows async architecture works |
| End-to-end demo works | 100% of the time | Recruiters will test it live in interviews |
| GitHub stars / forks | > 10 | Social proof and discoverability |
| API uptime (Cloud Run) | > 99% | Shows production-grade deployment |
| Cost per month | $0 | Proves infra design skill — doing more with less |

# 4. Target Users & Personas

## 4.1 Primary Persona — Club Player

| Attribute | Detail |
| --- | --- |
| Name | Arjun, 24 |
| Chess Rating | ELO 1200–1600 (Intermediate club player) |
| Platforms | Lichess and Chess.com — exports PGN regularly |
| Pain Point | Loses games but engine lines don't explain WHY — needs human-language coaching |
| Goal | Break through his rating plateau, understand positional mistakes |
| Usage Pattern | Plays 5–10 online games/week, wants to review 2–3 of them |
| Willingness to Pay | Free tier user — will use if the product is genuinely helpful |

## 4.2 Recruiter Persona (Resume Audience)

| Attribute | Detail |
| --- | --- |
| Role | Senior Engineer / Hiring Manager / Tech Lead |
| What They Look For | Evidence of system design thinking, GenAI integration, production deployment |
| How They Evaluate | GitHub repo quality, live demo, architecture explanation in interview |
| Key Questions | Can you explain the async job queue? How does the RAG pipeline work? What would you scale first? |
| Impressed By | Clean code, Docker deployment, real AI integration, cost-conscious infrastructure |

# 5. Features & Requirements

## 5.1 MVP Features (Must Ship)

### F1 — PGN Upload & Validation

- User uploads a .pgn file via the web UI or POST /api/v1/games.

- System validates PGN with python-chess library; returns clear error on malformed files.

- Supports standard PGN from Lichess, Chess.com, and ChessBase exports.

- Maximum 150 moves per game supported.

### F2 — Async Analysis Job

- Upload triggers a Pub/Sub message published to a GCP Pub/Sub topic.

- Cloud Run worker subscribed to Pub/Sub consumes the message and runs Stockfish evaluation.

- User can poll GET /api/v1/games/{id} for job status (pending / processing / complete).

- Job result stored in Neon DB PostgreSQL on completion.

### F3 — Stockfish Engine Evaluation

- Stockfish evaluates every position at depth 18.

- Identifies blunders (> 2.0 pawn loss), mistakes (> 0.5), and inaccuracies (> 0.2).

- Records best-move alternatives at all critical positions.

- Runs via python-chess bindings bundled in the Docker image.

### F4 — RAG Chess Theory Retrieval

- Chess theory knowledge base embedded and stored in Qdrant Cloud.

- At each critical position, the RAG pipeline retrieves relevant opening/middlegame/endgame theory.

- LangChain orchestrates retrieval and passes context to the LLM.

- Sources include public domain chess books and annotated game databases.

### F5 — AI Coaching Report (LLM)

- Gemini 1.5 Flash synthesizes Stockfish data + retrieved theory into a structured report.

- Report sections: Game Summary, Top 3 Critical Moments, Opening Review, Middlegame Review, Endgame Review, Action Plan.

- Plain English — no raw engine lines exposed to the user.

- Prompt engineered and tested for chess accuracy; output validated against Stockfish eval.

### F6 — Web Dashboard

- List of all past games with status, date, result, and ELO context.

- Click any game to read the full coaching report.

- Interactive chessboard viewer (chessboard.js) replays the game move by move.

- Critical moment positions highlighted on the board.

### F7 — Auth & User Accounts

- Email + password signup via FastAPI + JWT.

- Google OAuth2 login (one-click signup).

- All game data private to the authenticated user by default.

## 5.2 Phase 2 Features (Post-MVP, Nice to Have)

- PDF coaching report download.

- Shareable report link (public URL for a specific game analysis).

- Opening repertoire explorer — what theory applies to your most-played openings.

- Player improvement trends dashboard — blunder rate over time.

- Direct Lichess / Chess.com OAuth import — no manual PGN download needed.

## 5.3 Feature Priority Table

| Feature | Priority | Phase | Solo Effort Est. |
| --- | --- | --- | --- |
| PGN Upload & Validation | P0 Critical | MVP | 2 days |
| Async Job Queue (Pub/Sub + Cloud Run Worker) | P0 Critical | MVP | 3 days |
| Stockfish Evaluation Engine | P0 Critical | MVP | 3 days |
| RAG Pipeline (Qdrant + LangChain) | P0 Critical | MVP | 5 days |
| LLM Coaching Report (Gemini) | P0 Critical | MVP | 4 days |
| Web Dashboard (React) | P1 High | MVP | 6 days |
| Auth (JWT + Google OAuth) | P1 High | MVP | 3 days |
| Interactive Board Viewer | P1 High | MVP | 2 days |
| PDF Export | P2 Medium | Phase 2 | 2 days |
| Lichess/Chess.com OAuth Import | P2 Medium | Phase 2 | 4 days |
| Shareable Report Links | P3 Low | Phase 2 | 1 day |

# 6. User Stories

## 6.1 Upload & Analysis

- As a player, I want to upload my PGN file so that I can get personalized feedback on my game.

- As a player, I want to see a progress status while my game is being analyzed so that I know it is working.

- As a player, I want a clear error message if my PGN is invalid so that I can fix and re-upload it.

- As a developer, I want to POST a PGN via REST API and poll for results so that I can integrate ChessMentor into my own tools.

## 6.2 Coaching Report

- As a player, I want to read my mistakes explained in plain English so that I understand what went wrong without reading engine lines.

- As a player, I want the top 3 critical moments of my game highlighted so that I know what to study first.

- As a player, I want the report split into Opening, Middlegame, and Endgame sections so that I can target my weakness.

- As a player, I want specific improvement tips at the end of the report so that I know what to practice next.

## 6.3 Board Viewer

- As a player, I want to replay my game move by move on an interactive board so that I can follow along with the report.

- As a player, I want critical mistake positions highlighted on the board so that I can see exactly where I went wrong.

## 6.4 Auth & Account

- As a new user, I want to sign up with Google in one click so that I do not have to fill out a form.

- As a returning user, I want to log in and see all my past analyzed games so that I can track my progress.

- As a user, I want my games to be private by default so that only I can see my analysis history.

# 7. Non-Functional Requirements

| Category | Requirement | Notes |
| --- | --- | --- |
| Performance | Analysis complete in < 60 seconds | 40-move game; Stockfish depth 18 |
| Concurrency | Handle 10 simultaneous analysis jobs | GCP Pub/Sub workers scaled via Cloud Run |
| Availability | > 99% uptime on Cloud Run | Cloud Run auto-restarts containers |
| Security | JWT tokens, HTTPS enforced | Firebase Hosting + Cloud Run enforce TLS |
| Data Privacy | User data isolated by account | Row-level checks on all DB queries |
| Cost | $0/month at demo scale | All services within free tier limits |
| Portability | Fully Dockerized | docker-compose up for local dev |
| Observability | All LLM calls traced in Langfuse | Prompt + response logged for debugging |
| Code Quality | Type hints, docstrings, linting | Black + Ruff + mypy in CI |
| Documentation | README + API docs + architecture diagram | Auto-generated Swagger via FastAPI |

# 8. System Architecture Overview

Full architectural diagrams are in the HLD document. This section summarises the key components for PRD context.

## 8.1 Components

- Firebase Hosting — serves the React web app via GCP CDN.

- Cloud Run (API) — runs the FastAPI container; handles REST requests, auth, rate limiting.

- Cloud Run (Worker) — runs the worker container; processes analysis jobs from Pub/Sub messages.

- GCP Pub/Sub — event bus between API and Worker containers.

- Neon DB (PostgreSQL) — stores users, game metadata, job status, and coaching reports.

- GCP Cloud Storage — stores uploaded PGN files and generated PDF reports.

- Qdrant Cloud — vector store for chess theory embeddings used in RAG retrieval.

- Gemini 1.5 Flash API — generates the natural language coaching report.

- Langfuse — traces every LLM call for debugging and prompt iteration.

## 8.2 End-to-End Request Flow

- User logs in via Google OAuth → JWT issued → stored in browser.

- User uploads PGN → POST /api/v1/games → PGN stored in Cloud Storage → analysis job published to Pub/Sub.

- Cloud Run worker consumes the message → runs Stockfish move-by-move evaluation → identifies critical positions.

- For each critical position, LangChain queries Qdrant for relevant chess theory (RAG).

- Gemini API receives Stockfish data + retrieved theory → generates structured coaching report.

- Report stored in Neon DB → job marked complete.

- Frontend polls GET /api/v1/games/{id} → displays report with interactive board viewer.

# 9. API Contract Summary

Full OpenAPI spec auto-generated by FastAPI at /docs. Key endpoints:

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register | Register with email + password | None |
| POST | /api/v1/auth/login | Login — returns JWT access token | None |
| GET | /api/v1/auth/google | Google OAuth2 login redirect | None |
| GET | /api/v1/users/me | Get current user profile | JWT |
| POST | /api/v1/games | Upload PGN — starts analysis job | JWT |
| GET | /api/v1/games | List all games for current user | JWT |
| GET | /api/v1/games/{id} | Get game status and coaching report | JWT |
| DELETE | /api/v1/games/{id} | Delete a game and its report | JWT |
| GET | /api/v1/games/{id}/moves | Get move-by-move Stockfish evaluations | JWT |
| GET | /health | Health check endpoint | None |

## Sample Response — GET /api/v1/games/{id}

{ "id": "uuid", "status": "complete",

"result": "0-1", "moves": 42,

"blunders": 2, "mistakes": 4, "inaccuracies": 6,

"report": { "summary": "...", "critical_moments": [...] } }

# 10. Solo Developer Timeline

Estimated at a realistic pace of 2–3 focused hours per day alongside other commitments.

| Week | Phase | Deliverables |
| --- | --- | --- |
| Week 1 | Project Setup | GitHub repo, folder structure, docker-compose, Neon DB schema, Cloud Run skeleton deploy |
| Week 2 | PGN + Stockfish | PGN parser, Stockfish integration, move evaluator, blunder detection, unit tests |
| Week 3 | Job Queue | Pub/Sub + Cloud Run worker setup, async job flow, status polling endpoint, Cloud Run worker |
| Week 4–5 | RAG Pipeline | Chess theory ingestion, Qdrant embeddings, LangChain retrieval, RAG integration tests |
| Week 6 | LLM Coaching Report | Gemini API integration, prompt engineering, report schema, Langfuse tracing setup |
| Week 7–8 | React Frontend | Dashboard, game list, report viewer, chessboard.js board viewer, Firebase deploy |
| Week 9 | Auth + Polish | JWT auth, Google OAuth, error handling, loading states, mobile-responsive UI |
| Week 10 | Deploy + Docs | Full GCP deployment, GitHub Actions CI/CD, README, architecture diagram, live demo URL |

## Key Milestones

- End of Week 3 — Working API: upload a PGN, get back Stockfish analysis. Shareable with friends.

- End of Week 6 — Full AI pipeline: end-to-end coaching report generated from a real game.

- End of Week 8 — Web app live: complete product accessible in a browser.

- End of Week 10 — Production deploy: live URL, clean repo, ready to put on resume.

# 11. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Gemini free tier rate limits hit (15 RPM) | Medium | Cache reports for identical PGNs; queue jobs to stay under limits |
| Pub/Sub throughput exceeds expected demo volume | Low | At demo scale, message volume should stay well within expected limits; monitor Pub/Sub traffic and worker throughput |
| Stockfish too slow on Cloud Run free CPU | Medium | Limit Stockfish depth to 18; use Cloud Run min-instances=0 cold start workaround |
| LLM generates incorrect chess advice | Medium | Ground every claim with Stockfish eval data in the prompt; never let LLM invent moves |
| PGN format edge cases break parser | High | Use battle-tested python-chess library; write unit tests for 20+ real game PGNs |
| Scope creep delays MVP | High | Strictly timeboxed phases; Phase 2 features only after live demo URL exists |
| Frontend unfamiliarity slows progress | Medium | Use shadcn/ui component library; copy chessboard.js docs verbatim; keep UI minimal |

# 12. Resume & Interview Talking Points

This section exists solely for interview preparation. These are the technical stories this project enables.

## 12.1 System Design Questions This Project Answers

- How did you design the async job pipeline? — Cloud Run workers consuming Pub/Sub messages; API returns job ID immediately; client polls for completion. Decouples slow Stockfish analysis from the HTTP request lifecycle.

- How does your RAG pipeline work? — Chess theory embedded with Gemini embeddings, stored in Qdrant. At critical game positions, LangChain retrieves semantically relevant theory. LLM receives both Stockfish eval and retrieved context.

- How did you handle cost constraints? — Designed entirely within free tiers. GCP Cloud Run, Firebase Hosting, Neon DB, GCP Pub/Sub, Qdrant Cloud, Gemini free API, Langfuse hobby. Total monthly cost: $0.

- What would you scale first? — The Cloud Run worker pool. Add more worker instances behind the same Pub/Sub topic. No API changes needed.

## 12.2 GitHub Repository Must-Haves

- Clean README with architecture diagram, setup instructions, and live demo link.

- docker-compose.yml for one-command local development.

- Folder structure separating api/, worker/, frontend/, scripts/, tests/.

- GitHub Actions workflow running lint + tests on every PR.

- .env.example file documenting all required environment variables.

- At least 30% test coverage on core pipeline logic.

One-Sentence Resume Bullet: • Built ChessMentor AI — a full-stack chess coaching platform using FastAPI, GCP Pub/Sub, RAG (Qdrant + LangChain), Stockfish, and Gemini API; deployed on GCP Cloud Run with Firebase Hosting and GitHub Actions CI/CD, achieving sub-60s analysis on a $0/month infrastructure budget.

# 13. Open Questions

- Should we use Gemini Embeddings API (free) or a local embedding model (sentence-transformers) for Qdrant? Local avoids API rate limits but needs more RAM on Cloud Run.

- Should the GCP Pub/Sub worker run as a separate Cloud Run service or as a background thread in the same API container? (Separate is cleaner; same is simpler to deploy for MVP.)

- What chess theory corpus to embed in Qdrant? Options: public domain books (free), Lichess opening database (free API), or curated annotated games (manual effort).

- Should we use Gemini 1.5 Flash (fast, free, lower quality) or Gemini 1.5 Pro (slower, free tier smaller) for coaching reports?

- Should the board viewer support move navigation via keyboard arrow keys? (Nice UX but extra frontend effort.)

# 14. Glossary

| Term | Definition |
| --- | --- |
| PGN | Portable Game Notation — standard text format for recording chess games |
| ELO | Chess rating system measuring player strength (1000 = beginner, 2800 = world champion) |
| Stockfish | Open-source chess engine; widely considered strongest in the world |
| Centipawn | Unit of chess evaluation (100 centipawns = 1 pawn advantage) |
| Blunder | A move that loses > 2.0 pawn advantage — the worst class of mistake |
| RAG | Retrieval-Augmented Generation — combining vector search results with LLM generation |
| LLM | Large Language Model — AI model generating human-like text (Gemini, Claude, GPT) |
| Cloud Run | GCP serverless container hosting — scales to zero, pay per request |
| Pub/Sub | Google Cloud's managed messaging service — used for async background jobs |
| Qdrant | Open-source vector database — stores and retrieves embedding vectors |
| LangChain | Python framework for building RAG pipelines and LLM applications |
| Neon DB | Serverless PostgreSQL with a generous free tier |
| Cloud Run Worker | Containerized service that consumes Pub/Sub messages and runs analysis jobs |
| Langfuse | Open-source LLM observability tool — traces prompts, responses, and latency |
| JWT | JSON Web Token — compact token format for stateless authentication |

— End of PRD v2.0 — ChessMentor AI —